|  |
| --- |
| Meeting Minutes |

# Call to order

A meeting of **Mobile and Web Engineering** was held at **A212** on **13th November 2018** Attendees included **Karina, Alex and James. Not attendees, Rob, Chris.**

# Approval of minutes

This week’s minutes are to be reviewed upon submission to GitHub, the minutes of this meeting are being taken by Alex Jacobs.

# Reports

Karina implemented navigation bar as she worked over the functionalities of the buttons and transitions. She made an introduction page fragment which will be fill in with information the following week. We designed the navigation bar as well and updated the buttons.

Alex defined the classes for the Event API, he adjusted the layouts for the events based on the information we receive from get request. He also started to make to Kotlin file which passes the adaptor: List of events.

James implemented the XML on to the Sign-Up page. However, he failed to create the about us page. This will be done this week when we receive some more information from Rita and the IWIC team.

# IWIC

After a meeting with IWIC we agreed that they would need to send us content needed in order to populate the application. This content will be emailed to us by Rita.

# Final scope

Due to time constraints we agreed with iwic that the payment methods could not be implemented within the available time we have for this project. However, we could continue the project after our assignment finished in order to give them the desired functionality.

Currently the application is headed toward a more information-based application rather than the functional which we initially designed.

# Alex

As I was away for the past week we caught up with our progress as a group, so we are all on the same page.

# Payments

Iwic have spoken with finance regarding payment methods inside the application, the feedback which they received informed them that they can only accept world pay. An alternate to this would be an external link to world pay which can accept payments.

# Upcoming work

Alex – as I did not finish the API work previously set out, I will continue work on this, also I will work on the user interface for the current activities.

James – this week James will work on social media API and pulling down to the application. Furthermore, he will research booking API. This will allow users to book rooms with the application.

Karina – this week Karina will work on buttons for guest account, and work on button functionalities, she will also reduce the menu bar down. Furthermore, she will fill the fill the introduction page with content. Also she will implement the map API.

# Adjournment

Meeting came to a close at 1:02pm.

|  |  |  |
| --- | --- | --- |
|  |  |  |
| Alex Jacobs |  | 21st November 2018 |